Hydro One
SharePoint to Azure Migration

Step-by-Step Deployment Runbook

Version 1.1 | February 2026

| Field | Value |
| --- | --- |
| Project | Hydro One SharePoint to Azure Data Lake Migration |
| Document Type | Deployment Runbook |
| Author | Microsoft Azure Data Engineering Team |
| Classification | Confidential |
| Version | 1.1 |
| Last Updated | February 16, 2026 |
| Data Volume | ~25 TB |
| Target Platform | Azure Data Lake Storage Gen2 |

# Table of Contents

1. Critical Prerequisites (MUST Complete First)

2. Step 1: Azure Subscription Setup

3. Step 2: Register Resource Providers

4. Step 3: Create Resource Group

5. Step 4: Create ADLS Gen2 Storage Account

6. Step 5: Create Azure SQL Server and Database

7. Step 6: Create Azure Key Vault

8. Step 7: Register Azure AD Application

9. Step 8: Grant Admin Consent (CRITICAL)

10. Step 9: Deploy Azure Data Factory

11. Step 10: Deploy ADF Pipelines

12. Step 11: Initialize SQL Database

13. Step 12: Grant ADF Permissions

14. Step 13: Verify All Connections

15. Step 14: Populate Control Table

16. Step 15: Run Pilot Migration

17. Step 16: Monitor Migration

18. Step 17: Run Validation Pipeline

19. Step 18: Full-Scale Migration

20. Step 19: Enable Incremental Sync

21. Troubleshooting Guide

22. Monitoring SQL Queries

23. Rollback Procedures

24. Test Results from POC

# 1. Critical Prerequisites

BLOCKER: These items MUST be completed before starting the deployment. Without them, the migration WILL NOT work.

## 1.1 Required Azure Roles

| Role | Who Needs It | Purpose |
| --- | --- | --- |
| Contributor | Deployment engineer | Create Azure resources |
| Application Administrator | Azure AD admin | Register app and add API permissions |
| Global Administrator | IT admin | Grant admin consent for SharePoint API |
| SharePoint Administrator | SharePoint admin | Access to site collections |

## 1.2 Required Software

| Tool | Version | Download |
| --- | --- | --- |
| Azure CLI | 2.50+ | https://aka.ms/installazurecli |
| PowerShell | 7.0+ | https://aka.ms/powershell |
| Az PowerShell Module | 10.0+ | Install-Module -Name Az |
| SQL Server Mgmt Studio | 19+ | https://aka.ms/ssms |
| Git | 2.40+ | https://git-scm.com |

## 1.3 Information Needed Before Starting

☐  Azure Subscription ID

☐  Azure AD Tenant ID

☐  Admin user UPN (e.g., admin@hydroone.onmicrosoft.com)

☐  Admin user Object ID (from Azure AD)

☐  List of SharePoint site collections to migrate

☐  Estimated file counts and sizes per library

☐  Preferred Azure region (recommended: Canada Central)

☐  Environment name (dev / test / prod)

## 1.4 Network Requirements

Ensure the following outbound connections are allowed:

☐  HTTPS (443) to *.sharepoint.com

☐  HTTPS (443) to *.azure.com and *.azure.net

☐  HTTPS (443) to login.microsoftonline.com

☐  No firewall blocking Azure Data Factory managed runtime IPs

# 2. Step 1: Azure Subscription Setup

## 2.1 Login to Azure

Open a terminal (PowerShell or Bash) and run:

az login --tenant "<your-tenant-id>"

This will open a browser window. Sign in with your Azure admin credentials.

## 2.2 Set the Target Subscription

az account set --subscription "<your-subscription-id>"

## 2.3 Verify Your Context

az account show

Confirm the output shows the correct subscription name and tenant ID.

## 2.4 Record Your Details

| Item | Your Value |
| --- | --- |
| Subscription ID |  |
| Tenant ID |  |
| Admin UPN |  |
| Admin Object ID |  |
| Region | canadacentral |
| Environment |  |

# 3. Step 2: Register Resource Providers

Azure resource providers must be registered before creating resources. Run each command:

az provider register --namespace Microsoft.DataFactory
az provider register --namespace Microsoft.Storage
az provider register --namespace Microsoft.Sql
az provider register --namespace Microsoft.KeyVault

Wait for registration to complete (may take 1-2 minutes). Verify each one:

az provider show --namespace Microsoft.DataFactory --query "registrationState" -o tsv
az provider show --namespace Microsoft.Storage --query "registrationState" -o tsv
az provider show --namespace Microsoft.Sql --query "registrationState" -o tsv
az provider show --namespace Microsoft.KeyVault --query "registrationState" -o tsv

All four should return "Registered".

☐  Microsoft.DataFactory = Registered

☐  Microsoft.Storage = Registered

☐  Microsoft.Sql = Registered

☐  Microsoft.KeyVault = Registered

# 4. Step 3: Create Resource Group

Create a resource group to contain all migration resources:

az group create \
    --name "rg-hydroone-migration-{env}" \
    --location "canadacentral" \
    --tags "Project=HydroOneMigration" "Environment={env}" "Owner=Microsoft"

NOTE: Replace {env} with your environment name (dev, test, or prod) throughout this document.

☐  Resource group created successfully

# 5. Step 4: Create ADLS Gen2 Storage Account

## 5.1 Create the Storage Account

az storage account create \
    --name "sthydroonemig{env}" \
    --resource-group "rg-hydroone-migration-{env}" \
    --location "canadacentral" \
    --sku "Standard_LRS" \
    --kind "StorageV2" \
    --enable-hierarchical-namespace true \
    --min-tls-version "TLS1_2"

NOTE: The --enable-hierarchical-namespace true flag enables ADLS Gen2 (Data Lake). This CANNOT be changed after creation.

## 5.2 Create Storage Containers

# Primary migration container
az storage container create \
    --name "sharepoint-migration" \
    --account-name "sthydroonemig{env}" \
    --auth-mode login

# Metadata container
az storage container create \
    --name "migration-metadata" \
    --account-name "sthydroonemig{env}" \
    --auth-mode login

☐  Storage account created with hierarchical namespace enabled

☐  sharepoint-migration container created

☐  migration-metadata container created

# 6. Step 5: Create Azure SQL Server and Database

## 6.1 Create SQL Server

Create an Azure SQL Server with Azure AD authentication:

az sql server create \
    --name "sql-hydroone-migration-{env}" \
    --resource-group "rg-hydroone-migration-{env}" \
    --location "canadacentral" \
    --enable-ad-only-auth \
    --external-admin-principal-type "User" \
    --external-admin-name "<your-admin-upn>" \
    --external-admin-sid "<your-admin-object-id>"

NOTE: Replace <your-admin-upn> with your Azure AD email and <your-admin-object-id> with your Object ID from Azure AD > Users.

## 6.2 Create Database

az sql db create \
    --name "MigrationControl" \
    --server "sql-hydroone-migration-{env}" \
    --resource-group "rg-hydroone-migration-{env}" \
    --service-objective "S1" \
    --backup-storage-redundancy "Local"

## 6.3 Configure Firewall Rules

# Allow Azure services (required for ADF)
az sql server firewall-rule create \
    --name "AllowAzureServices" \
    --server "sql-hydroone-migration-{env}" \
    --resource-group "rg-hydroone-migration-{env}" \
    --start-ip-address 0.0.0.0 \
    --end-ip-address 0.0.0.0

# Allow your client IP (for running SQL scripts)
az sql server firewall-rule create \
    --name "AllowClientIP" \
    --server "sql-hydroone-migration-{env}" \
    --resource-group "rg-hydroone-migration-{env}" \
    --start-ip-address "<your-public-ip>" \
    --end-ip-address "<your-public-ip>"

NOTE: Find your public IP at https://whatismyip.com

☐  SQL Server created with Azure AD admin

☐  MigrationControl database created

☐  Firewall rules configured

# 7. Step 6: Create Azure Key Vault

az keyvault create \
    --name "kv-hydroone-mig-{env}" \
    --resource-group "rg-hydroone-migration-{env}" \
    --location "canadacentral" \
    --enable-rbac-authorization false \
    --sku "standard"

NOTE: We use access policies (not RBAC) for Key Vault to simplify permission management.

☐  Key Vault created

# 8. Step 7: Register Azure AD Application

## 8.1 Create App Registration

az ad app create \
    --display-name "HydroOne-SPO-Migration" \
    --sign-in-audience "AzureADMyOrg"

Save the "appId" from the output — you will need it in the next steps.

## 8.2 Create Service Principal

az ad sp create --id "<app-id>"

## 8.3 Generate Client Secret

az ad app credential reset \
    --id "<app-id>" \
    --years 1

WARNING: IMPORTANT: Copy the 'password' value immediately. It cannot be retrieved later.

## 8.4 Add SharePoint API Permissions

Add the required SharePoint and Graph API permissions:

# SharePoint - Sites.FullControl.All (Application)
az ad app permission add \
    --id "<app-id>" \
    --api "00000003-0000-0ff1-ce00-000000000000" \
    --api-permissions "678536fe-1083-478a-9c59-b99265e6b0d3=Role"

# SharePoint - Sites.ReadWrite.All (Application)
az ad app permission add \
    --id "<app-id>" \
    --api "00000003-0000-0ff1-ce00-000000000000" \
    --api-permissions "fbcd29d2-fcca-4405-aded-518d457caae4=Role"

# Microsoft Graph - Sites.ReadWrite.All (Application)
az ad app permission add \
    --id "<app-id>" \
    --api "00000003-0000-0000-c000-000000000000" \
    --api-permissions "9492366f-7969-46a4-8d15-ed1a20078fff=Role"

## 8.5 Store Credentials in Key Vault

az keyvault secret set \
    --vault-name "kv-hydroone-mig-{env}" \
    --name "sharepoint-client-secret" \
    --value "<client-secret-value>"

az keyvault secret set \
    --vault-name "kv-hydroone-mig-{env}" \
    --name "sharepoint-client-id" \
    --value "<app-id>"

az keyvault secret set \
    --vault-name "kv-hydroone-mig-{env}" \
    --name "tenant-id" \
    --value "<tenant-id>"

## 8.6 Record Your App Details

| Item | Your Value |
| --- | --- |
| App (Client) ID |  |
| Service Principal Object ID |  |
| Client Secret | (stored in Key Vault) |
| Tenant ID |  |

☐  App registration created

☐  Service principal created

☐  Client secret generated and saved

☐  API permissions added

☐  Secrets stored in Key Vault

# 9. Step 8: Grant Admin Consent (CRITICAL)

THIS IS THE MOST CRITICAL STEP. Without admin consent, the migration WILL NOT WORK.

A Global Administrator must perform these steps:

## 9.1 Steps in Azure Portal

Step 1: Sign in to https://portal.azure.com as a Global Administrator

Step 2: Navigate to Azure Active Directory in the left menu

Step 3: Click "App registrations" in the left menu

Step 4: Click the "All applications" tab

Step 5: Search for and select "HydroOne-SPO-Migration"

Step 6: Click "API permissions" in the left menu

Step 7: You will see the permissions listed with "Not granted" status

Step 8: Click the "Grant admin consent for Hydro One" button (blue button at top)

Step 9: A confirmation dialog appears — click "Yes"

Step 10: Wait for the operation to complete (10-30 seconds)

Step 11: Verify ALL permissions now show a green checkmark with "Granted for Hydro One"

## 9.2 Required Permissions (must all show "Granted")

| API | Permission | Type | Status After Consent |
| --- | --- | --- | --- |
| SharePoint | Sites.FullControl.All | Application | Granted ✓ |
| SharePoint | Sites.ReadWrite.All | Application | Granted ✓ |
| Microsoft Graph | Sites.ReadWrite.All | Application | Granted ✓ |

## 9.3 Alternative: Azure CLI

az ad app permission admin-consent --id "<app-id>"

NOTE: This command also requires Global Administrator role.

## 9.4 Verification

After granting consent, verify by running:

az ad app permission list-grants \
    --id "<app-id>" \
    --query "[].{resource:resourceDisplayName, scope:scope}" -o table

☐  Admin consent granted by Global Administrator

☐  All permissions show 'Granted' status in portal

# 10. Step 9: Deploy Azure Data Factory

## 10.1 Clone the Repository

git clone https://github.com/anurag251294/desktop-tutorial.git
cd desktop-tutorial/hydro-one-sharepoint-migration-poc

## 10.2 Deploy ADF ARM Template

This deploys the ADF instance with all linked services and datasets:

az deployment group create \
    --resource-group "rg-hydroone-migration-{env}" \
    --template-file "adf-templates/arm-template.json" \
    --parameters \
        factoryName="adf-hydroone-migration-{env}" \
        location="canadacentral" \
        sharePointTenantUrl="https://hydroone.sharepoint.com" \
        servicePrincipalId="<app-id>" \
        tenantId="<tenant-id>" \
        keyVaultName="kv-hydroone-mig-{env}" \
        storageAccountName="sthydroonemig{env}" \
        sqlServerName="sql-hydroone-migration-{env}" \
        sqlDatabaseName="MigrationControl"

This creates:

| Resource | Count | Names |
| --- | --- | --- |
| ADF Instance | 1 | adf-hydroone-migration-{env} |
| Linked Services | 5 | LS_AzureKeyVault, LS_SharePointOnline_REST, LS_SharePointOnline_HTTP, LS_ADLS_Gen2, LS_AzureSqlDatabase |
| Datasets | 5 | DS_SharePoint_Binary_HTTP, DS_ADLS_Binary_Sink, DS_ADLS_Parquet_Metadata, DS_SQL_MigrationControl, DS_SQL_AuditLog |

## 10.3 Get ADF Managed Identity

Record the ADF managed identity — you'll need it for permission grants:

az datafactory show \
    --name "adf-hydroone-migration-{env}" \
    --resource-group "rg-hydroone-migration-{env}" \
    --query "identity.principalId" -o tsv

Save this value: ____________________________

☐  ADF deployed with managed identity

☐  ADF managed identity ID recorded

# 11. Step 10: Deploy ADF Pipelines

Deploy each pipeline in order (some have dependencies):

## Pipeline 1: PL_Process_Subfolder

az deployment group create \
    --resource-group "rg-hydroone-migration-{env}" \
    --template-file "adf-templates/pipelines/PL_Process_Subfolder.json" \
    --parameters factoryName="adf-hydroone-migration-{env}" \
    --name "pipeline-subfolder"

☐  PL_Process_Subfolder deployed successfully

## Pipeline 2: PL_Migrate_Single_Library

NOTE: Depends on PL_Process_Subfolder — deploy that one first.

az deployment group create \
    --resource-group "rg-hydroone-migration-{env}" \
    --template-file "adf-templates/pipelines/PL_Migrate_Single_Library.json" \
    --parameters factoryName="adf-hydroone-migration-{env}" \
    --name "pipeline-single-library"

☐  PL_Migrate_Single_Library deployed successfully

## Pipeline 3: PL_Validation

az deployment group create \
    --resource-group "rg-hydroone-migration-{env}" \
    --template-file "adf-templates/pipelines/PL_Validation.json" \
    --parameters factoryName="adf-hydroone-migration-{env}" \
    --name "pipeline-validation"

☐  PL_Validation deployed successfully

## Pipeline 4: PL_Master_Migration_Orchestrator

NOTE: Depends on PL_Migrate_Single_Library — deploy that one first.

az deployment group create \
    --resource-group "rg-hydroone-migration-{env}" \
    --template-file "adf-templates/pipelines/PL_Master_Migration_Orchestrator.json" \
    --parameters factoryName="adf-hydroone-migration-{env}" \
    --name "pipeline-master"

☐  PL_Master_Migration_Orchestrator deployed successfully

## Pipeline 5: PL_Incremental_Sync

az deployment group create \
    --resource-group "rg-hydroone-migration-{env}" \
    --template-file "adf-templates/pipelines/PL_Incremental_Sync.json" \
    --parameters factoryName="adf-hydroone-migration-{env}" \
    --name "pipeline-incremental"

☐  PL_Incremental_Sync deployed successfully

## Verify All Pipelines

az rest --method GET \
    --url "https://management.azure.com/subscriptions/{sub-id}/resourceGroups/rg-hydroone-migration-{env}/providers/Microsoft.DataFactory/factories/adf-hydroone-migration-{env}/pipelines?api-version=2018-06-01" \
    --query "value[].name" -o table

Expected output: 5 pipelines listed.

# 12. Step 11: Initialize SQL Database

## 12.1 Connect to the Database

Option A: Azure Portal

Go to Azure Portal > SQL databases > MigrationControl

Click "Query editor (preview)" in the left menu

Sign in with Azure Active Directory authentication

Option B: SQL Server Management Studio (SSMS)

Open SSMS

Server name: sql-hydroone-migration-{env}.database.windows.net

Authentication: Azure Active Directory - Universal with MFA

Connect

## 12.2 Run Script 1: Control Tables

Open and execute the entire contents of: sql/create_control_table.sql

This creates:

| Object | Type | Purpose |
| --- | --- | --- |
| MigrationControl | Table | Tracks all libraries to migrate |
| IncrementalWatermark | Table | High watermark for delta sync |
| BatchLog | Table | Batch execution tracking |
| SyncLog | Table | Incremental sync tracking |
| usp_UpdateMigrationStatus | Stored Procedure | Update library status |
| usp_LogBatchStart | Stored Procedure | Log batch start |
| usp_LogBatchComplete | Stored Procedure | Log batch completion |
| usp_UpdateValidationStatus | Stored Procedure | Update validation status |
| usp_LogValidationResult | Stored Procedure | Log validation results |
| usp_UpdateWatermark | Stored Procedure | Update incremental sync watermark |
| usp_LogSyncRun | Stored Procedure | Log sync run completion |

## 12.3 Run Script 2: Audit Log Tables

Open and execute: sql/create_audit_log_table.sql

This creates:

| Object | Type | Purpose |
| --- | --- | --- |
| MigrationAuditLog | Table | Per-file migration audit trail |
| ValidationLog | Table | Validation results |
| usp_LogFileAudit | Stored Procedure | Log individual file migration |
| usp_BulkLogFileAudit | Stored Procedure | Bulk insert audit records |

## 12.4 Run Script 3: Monitoring Queries

Open and execute: sql/monitoring_queries.sql

## 12.5 Verify Tables

SELECT TABLE_NAME
FROM INFORMATION_SCHEMA.TABLES
WHERE TABLE_SCHEMA = 'dbo'
ORDER BY TABLE_NAME;

Expected tables: BatchLog, IncrementalWatermark, MigrationAuditLog, MigrationControl, SyncLog, ValidationLog

☐  Control tables created (Script 1)

☐  Audit tables created (Script 2)

☐  Monitoring queries created (Script 3)

☐  All 6 tables verified

# 13. Step 12: Grant ADF Managed Identity Permissions

The ADF managed identity needs access to Key Vault, Storage, and SQL.

## 13.1 Grant Key Vault Access

az keyvault set-policy \
    --name "kv-hydroone-mig-{env}" \
    --object-id "<adf-managed-identity-id>" \
    --secret-permissions get list

## 13.2 Grant Storage Access

az role assignment create \
    --role "Storage Blob Data Contributor" \
    --assignee-object-id "<adf-managed-identity-id>" \
    --assignee-principal-type "ServicePrincipal" \
    --scope "/subscriptions/{sub-id}/resourceGroups/rg-hydroone-migration-{env}/providers/Microsoft.Storage/storageAccounts/sthydroonemig{env}"

## 13.3 Grant SQL Access

In SQL Query Editor, run:

CREATE USER [adf-hydroone-migration-{env}] FROM EXTERNAL PROVIDER;
ALTER ROLE db_datareader ADD MEMBER [adf-hydroone-migration-{env}];
ALTER ROLE db_datawriter ADD MEMBER [adf-hydroone-migration-{env}];
GRANT EXECUTE ON SCHEMA::dbo TO [adf-hydroone-migration-{env}];

☐  Key Vault access policy set for ADF

☐  Storage Blob Data Contributor role assigned to ADF

☐  SQL user created for ADF managed identity

# 14. Step 13: Verify All Connections

In Azure Data Factory Studio (https://adf.azure.com):

Open ADF Studio and select your factory

Go to Manage (toolbox icon) > Linked services

Click "Test connection" on each linked service:

| Linked Service | Expected Result | If It Fails |
| --- | --- | --- |
| LS_AzureKeyVault | Connection successful | Check ADF Key Vault access policy |
| LS_ADLS_Gen2 | Connection successful | Check Storage Blob Data Contributor role |
| LS_AzureSqlDatabase | Connection successful | Check SQL user was created for ADF |
| LS_SharePointOnline_REST | Connection successful | Check admin consent was granted |
| LS_SharePointOnline_HTTP | Connection successful | Check SharePoint URL is correct |

☐  All 5 linked services show 'Connection successful'

# 15. Step 14: Populate Control Table

## 15.1 Manual Entry (for testing)

Insert a test library into the control table:

INSERT INTO dbo.MigrationControl (
    SiteUrl, LibraryName, SiteTitle, LibraryTitle,
    FileCount, TotalSizeBytes,
    Status, Priority, EnableIncrementalSync
)
VALUES (
    '/sites/YourTestSite',
    'Documents',
    'YourTestSite',
    'Documents',
    100,            -- estimated file count
    1073741824,     -- estimated size (1 GB)
    'Pending',
    1,
    1
);

## 15.2 Automated Population (for full migration)

.\scripts\Populate-ControlTable.ps1 `
    -SharePointTenantUrl "https://hydroone.sharepoint.com" `
    -SqlServerName "sql-hydroone-migration-{env}" `
    -SqlDatabaseName "MigrationControl" `
    -UseInteractiveAuth

## 15.3 Verify Control Table

SELECT SiteUrl, LibraryName, FileCount,
    CAST(TotalSizeBytes / 1073741824.0 AS DECIMAL(10,2)) AS SizeGB,
    Status, Priority
FROM dbo.MigrationControl
ORDER BY Priority, TotalSizeBytes DESC;

☐  Control table populated with library records

# 16. Step 15: Run Pilot Migration

RECOMMENDATION: Start with a small library (< 1 GB, < 100 files) to validate everything works.

## 16.1 Find Smallest Library

SELECT TOP 1 Id, SiteUrl, LibraryName, FileCount,
    CAST(TotalSizeBytes / 1048576.0 AS DECIMAL(10,2)) AS SizeMB
FROM dbo.MigrationControl
WHERE Status = 'Pending'
ORDER BY TotalSizeBytes ASC;

## 16.2 Trigger Pilot Run

Open ADF Studio > Author > Pipelines > SharePoint Migration

Select PL_Master_Migration_Orchestrator

Click "Debug" button

Set parameters: BatchSize=1, ParallelLibraries=1, MaxRetries=3, TargetContainerName=sharepoint-migration

Click "OK" to start the pipeline

Monitor progress in the output panel

## 16.3 Monitor Pilot

In ADF Monitor tab, click on the running pipeline to see activity progress.

In SQL, check the migration status:

-- Check library status
SELECT * FROM dbo.MigrationControl WHERE Status = 'InProgress';

-- Check file-level progress
SELECT MigrationStatus, COUNT(*) AS Files,
    SUM(FileSizeBytes) / 1048576.0 AS TotalMB
FROM dbo.MigrationAuditLog
WHERE BatchId = (SELECT TOP 1 BatchId FROM dbo.BatchLog ORDER BY StartTime DESC)
GROUP BY MigrationStatus;

## 16.4 Verify Pilot in ADLS

Go to Azure Portal > Storage Account > Containers > sharepoint-migration

Navigate to the site/library folder structure

Verify files exist and sizes look correct

Open a few files to confirm they are not corrupted

☐  Pilot migration completed successfully

☐  Files verified in ADLS

# 17. Step 16: Monitor Migration

## 17.1 PowerShell Monitoring

.\scripts\Monitor-Migration.ps1 `
    -ResourceGroupName "rg-hydroone-migration-{env}" `
    -DataFactoryName "adf-hydroone-migration-{env}" `
    -SqlServerName "sql-hydroone-migration-{env}" `
    -SqlDatabaseName "MigrationControl" `
    -ContinuousMonitor

## 17.2 Key SQL Monitoring Queries

Overall Progress:

SELECT Status, COUNT(*) AS Libraries,
    CAST(SUM(TotalSizeBytes) / 1099511627776.0 AS DECIMAL(10,2)) AS TotalTB
FROM dbo.MigrationControl
GROUP BY Status;

Daily Throughput:

SELECT CAST([Timestamp] AS DATE) AS [Date],
    COUNT(*) AS FilesCopied,
    CAST(SUM(FileSizeBytes) / 1073741824.0 AS DECIMAL(10,2)) AS GB_Copied
FROM dbo.MigrationAuditLog
WHERE MigrationStatus = 'Success'
GROUP BY CAST([Timestamp] AS DATE)
ORDER BY [Date] DESC;

Throttling Detection:

SELECT CAST([Timestamp] AS DATE) AS [Date],
    DATEPART(HOUR, [Timestamp]) AS [Hour],
    COUNT(*) AS ThrottleCount
FROM dbo.MigrationAuditLog
WHERE ErrorCode = '429'
GROUP BY CAST([Timestamp] AS DATE), DATEPART(HOUR, [Timestamp])
ORDER BY [Date] DESC, [Hour];

# 18. Step 17: Run Validation Pipeline

After migration batches complete, run validation to verify data integrity:

## 18.1 Trigger Validation

In ADF Studio, go to Author > Pipelines > PL_Validation

Click "Debug"

Set ValidateAll = true

Click "OK"

## 18.2 Check Validation Results

SELECT SiteUrl, LibraryName, FileCount AS Expected,
    MigratedFileCount AS Migrated, FailedFileCount AS Failed,
    ValidationStatus, DiscrepancyDetails
FROM dbo.MigrationControl
WHERE Status = 'Completed'
ORDER BY ValidationStatus;

## 18.3 Validation Sign-Off Checklist

☐  All libraries show ValidationStatus = 'Validated'

☐  File count matches within 1% tolerance

☐  Total size matches within 5% tolerance

☐  No critical files missing

☐  Spot-check samples pass verification

☐  Business stakeholder sign-off obtained

# 19. Step 18: Full-Scale Migration

## 19.1 Recommended Batch Schedule

| Phase | Days | Time | BatchSize | Parallelism | Target |
| --- | --- | --- | --- | --- | --- |
| Week 1 | Mon-Fri | 8PM-6AM | 5 | 2 | ~2 TB |
| Week 2 | Mon-Sun | 8PM-6AM / All day | 10 | 4 | ~5 TB |
| Week 3-4 | Mon-Sun | 8PM-6AM / All day | 15 | 4 | ~8 TB |
| Week 5-6 | Mon-Sun | 8PM-6AM / All day | 20 | 4 | ~10 TB |

## 19.2 Trigger Full Migration

Invoke-AzDataFactoryV2Pipeline `
    -ResourceGroupName "rg-hydroone-migration-{env}" `
    -DataFactoryName "adf-hydroone-migration-{env}" `
    -PipelineName "PL_Master_Migration_Orchestrator" `
    -Parameter @{
        BatchSize = 10
        ParallelLibraries = 4
        MaxRetries = 3
        TargetContainerName = "sharepoint-migration"
    }

# 20. Step 19: Enable Incremental Sync

After initial migration is validated, enable incremental sync for ongoing changes:

## 20.1 Enable Sync for Validated Libraries

UPDATE dbo.MigrationControl
SET EnableIncrementalSync = 1
WHERE Status = 'Completed'
AND ValidationStatus = 'Validated';

## 20.2 Initialize Watermark

INSERT INTO dbo.IncrementalWatermark (SiteUrl, LibraryName, LastModifiedDate, LastSyncTime)
SELECT SiteUrl, LibraryName, EndTime, GETUTCDATE()
FROM dbo.MigrationControl
WHERE EnableIncrementalSync = 1;

## 20.3 Start Sync Trigger

Start-AzDataFactoryV2Trigger `
    -ResourceGroupName "rg-hydroone-migration-{env}" `
    -DataFactoryName "adf-hydroone-migration-{env}" `
    -Name "TR_TumblingWindow_IncrementalSync"

☐  Incremental sync enabled and trigger started

# 21. Troubleshooting Guide

| Error | Cause | Resolution |
| --- | --- | --- |
| HTTP 401 Unauthorized | Token expired or invalid credentials | Regenerate client secret, update Key Vault, verify admin consent |
| HTTP 403 Forbidden | Insufficient permissions | Verify admin consent granted, check site-level permissions |
| HTTP 404 Not Found | File deleted after enumeration | Expected — log and skip, file was removed at source |
| HTTP 429 Throttled | SharePoint API rate limit exceeded | Reduce parallelism, wait, contact Microsoft for limit increase |
| HTTP 503 Service Unavailable | SharePoint temporarily down | Automatic retry, check service health dashboard |
| SQL connection failed | Firewall or permissions issue | Check firewall rules, verify ADF SQL user created |
| Key Vault access denied | Missing access policy | Run az keyvault set-policy for ADF identity |
| Storage access denied | Missing role assignment | Assign Storage Blob Data Contributor to ADF identity |
| ARM template [dbo] error | ARM interprets [ as expression | Use [[dbo] in ARM templates (escapes to literal [) |
| ForEach batchCount error | Expression used for batchCount | Use static integer 1-50 (not a parameter expression) |

# 23. Rollback Procedures

Key Principle: SharePoint data is READ-ONLY during migration. No changes are made to the source. Full rollback = continue using SharePoint as before.

## 23.1 Rollback Steps

Stop all ADF triggers

Cancel any running pipelines in ADF Monitor

Notify stakeholders

Export audit logs for analysis

If ADLS data is corrupted: delete container contents and re-migrate

Reset control table: UPDATE dbo.MigrationControl SET Status = 'Pending', RetryCount = 0 WHERE Status = 'Failed'

Address root cause before retry

# 24. Test Results from POC

The following tests were performed in the Microsoft MCAPS lab environment (February 2026):

## 24.1 PL_Master_Migration_Orchestrator

Run ID: 7bb1ca75-5180-4087-9870-6dea48e667a6 — Status: SUCCEEDED

| Activity | Status | Duration |
| --- | --- | --- |
| Set_BatchId | Succeeded | 276ms |
| Log_BatchStart | Succeeded | 3,808ms |
| Lookup_PendingLibraries | Succeeded | 8,019ms |
| If_NoLibrariesToProcess | Succeeded | 978ms |
| Filter_BatchSize | Succeeded | 319ms |
| Log_NoWork | Succeeded | 254ms |
| ForEach_Library | Succeeded | 756ms |
| Log_BatchComplete | Succeeded | 3,071ms |

## 24.2 PL_Validation

Run ID: 92158504-c822-46a3-9a4f-2cbd780986f6 — Status: SUCCEEDED

| Activity | Status | Duration |
| --- | --- | --- |
| Lookup_CompletedLibraries | Succeeded | 26,107ms |
| ForEach_ValidateLibrary | Succeeded | 40,775ms |
| Lookup_DestinationFileCount | Succeeded | 24,090ms |
| Compare_And_Log | Succeeded | 3,717ms |
| If_Discrepancy | Succeeded | 5,365ms |
| Mark_Validated | Succeeded | 2,817ms |
| Generate_ValidationReport | Succeeded | 13,051ms |
| Set_ValidationSummary | Succeeded | 276ms |

## 24.3 Verified Connectivity

| Connection | Status |
| --- | --- |
| ADF → Azure SQL (read/write) | Working |
| ADF → Azure SQL (stored procedures) | Working |
| ADF → Key Vault (secrets) | Working |
| ADF → ADLS Gen2 (storage) | Role Assigned |
| ADF → SharePoint Online | Requires admin consent in target tenant |