Manulife Fabric Opportunity

Deal Sizing — SWAG Estimate

INTERNAL USE ONLY — DO NOT DISTRIBUTE

April 2026

Prepared by: POC Delivery Team

Classification: Internal

# 1. Opportunity Summary

Manulife is evaluating Microsoft Fabric as the data foundation for a Copilot-style natural-language analytics experience across insurance and investment lines of business. The POC demonstrates structured and unstructured data integration through OneLake, a semantic model for trusted KPIs, and Fabric Data Agent as the governed query layer.

## Customer Profile

~38,000 employees globally

$900B+ assets under management

Operations across Canada, US, and Asia

Business lines: Group Benefits, Individual Insurance, Wealth & Asset Management, Retirement

## Initial Use Case

Claims and policy analytics with natural-language access for service representatives and business analysts, combining structured data insights with unstructured document context.

# 2. Deal Summary

| Metric | Low Estimate | High Estimate | Notes |
| --- | --- | --- | --- |
| POC Deal | $150,000 | $200,000 | 3-4 month engagement |
| Year 1 Production | $1,000,000 | $2,000,000 | Single BU production deployment |
| Annual Run Rate (Yr 2+) | $600,000 | $1,500,000 | Licensing + managed services |
| 3-Year TCV (Base Case) | $3,000,000 | $6,000,000 | 2-3 BUs, moderate expansion |
| 3-Year TCV (Upside) | $6,000,000 | $12,000,000 | Enterprise-wide, Copilot at scale |

# 3. POC / Pilot Phase (3-4 Months)

| Component | Monthly | Total (4 mo) | Notes |
| --- | --- | --- | --- |
| Fabric Capacity (F64) | $7,000 | $28,000 | Minimum viable for POC |
| Azure AI Search (Basic) | $1,000 | $4,000 | Single index, low volume |
| Azure OpenAI (S0) | $2,000 | $8,000 | Embeddings + GPT-4o |
| Power BI Pro (10 seats) | $1,000 | $4,000 | Dev and testing |
| Azure Subtotal | $11,000 | $44,000 |  |
| Consulting |  | $75K-$150K | Architecture & implementation |
| POC TOTAL |  | $150K-$200K | Target landing deal |

# 4. Year 1 — Production Deployment

| Component | Low Annual | High Annual | Notes |
| --- | --- | --- | --- |
| Fabric Capacity (F128-F256) | $200,000 | $500,000 | Production workloads |
| Power BI Premium | $60,000 | $250,000 | Capacity vs seat model |
| Azure OpenAI | $100,000 | $250,000 | Production query volume |
| Azure AI Search (Std) | $50,000 | $120,000 | Vector search, replicas |
| Supporting Azure | $10,000 | $30,000 | KV, Storage, Monitor |
| Implementation | $300,000 | $800,000 | Hardening, security, rollout |
| YEAR 1 TOTAL | $720,000 | $1,950,000 | Target: $1M-$2M |

# 5. Steady-State Annual Run Rate (Year 2+)

| Component | Low Annual | High Annual | Notes |
| --- | --- | --- | --- |
| Fabric Capacity | $250,000 | $600,000 | Grows with data volume |
| Power BI Licensing | $60,000 | $250,000 | Stable unless seats expand |
| Azure AI Services | $150,000 | $350,000 | Scales with queries |
| Managed Services | $150,000 | $400,000 | L2/L3, tuning, enhancements |
| ANNUAL RUN RATE | $610,000 | $1,600,000 |  |

# 6. Expansion Potential

The initial use case is a wedge into a much larger opportunity. Manulife has multiple business units that could adopt the same pattern.

## 3-Year Scenarios

| Scenario | Assumptions | Low TCV | High TCV |
| --- | --- | --- | --- |
| Conservative | Single BU, contained scope | $1.5M | $3M |
| Base Case | 2-3 BUs, moderate expansion | $3M | $6M |
| Upside | Enterprise-wide, Copilot at scale | $6M | $12M+ |

## Expansion Vectors

| Vector | Description | Multiplier |
| --- | --- | --- |
| Additional BUs | Group Benefits, Indiv. Insurance, Wealth, Retirement | 2x-4x |
| Data Domains | Actuarial, risk, compliance, finance | 1.5x-2x |
| Copilot Seats | Pilot (50-100) to enterprise (5,000+) | Major uplift |
| Data Volume | More sources, real-time streams | 1.3x-2x |
| Geography | US and Asia operations | 1.5x-2x |
| Advanced AI | Agentic workflows, auto triage | Incremental |

# 7. Risks and Assumptions

## Risks to Deal Size

| Risk | Impact | Likelihood | Mitigation |
| --- | --- | --- | --- |
| Existing ELA covers Fabric | Reduces net-new licensing | Medium | Validate licensing early |
| Data Agent stays preview | Delays production | Medium | Pivot to PBI Copilot |
| Competing platform | Limits scope | Low-Med | Position as complementary |
| Budget freeze | Extends cycle | Low | Align to budget cycles |
| Internal build pref. | Reduces consulting | Medium | Demonstrate POC velocity |

## Key Assumptions

Manulife does not already have significant Fabric / Power BI Premium licensing

Fabric Data Agent reaches GA in a compatible timeframe

POC successfully demonstrates value to business stakeholders

Partner-delivered consulting is the preferred delivery model

No competing platform commitment blocks Fabric adoption

## Upside Drivers

Microsoft co-sell / co-invest interest (Manulife is a strategic account)

Regulatory mandate to modernize data platform

Competitive pressure from peers adopting AI analytics

Executive sponsor with transformation mandate

# 8. Competitive Landscape

| Competitor | Threat | Our Positioning |
| --- | --- | --- |
| Databricks + Unity Catalog | Med-High | Fabric: unified platform, no BI/AI stitching |
| Snowflake + Cortex | Medium | Power BI + Copilot integration differentiated |
| AWS (Bedrock + Redshift) | Low-Med | Manulife likely has Azure affinity |
| Internal / Custom | Medium | POC demonstrates speed-to-value |

# 9. Recommended Next Steps

| # | Action | Owner | Timeline |
| --- | --- | --- | --- |
| 1 | Validate current Microsoft licensing posture | Account Team | Week 1 |
| 2 | Identify executive sponsor and budget holder | Account Team | Week 1-2 |
| 3 | Present POC results and reference architecture | Delivery Team | Week 2 |
| 4 | Scope production pilot (single BU) | Joint | Week 3-4 |
| 5 | Develop SOW for production phase | Delivery Team | Week 4-5 |
| 6 | Engage Microsoft co-sell / FastTrack | Account Team | Week 2-3 |
| 7 | Go/no-go for enterprise expansion | Joint | Month 3-4 |

# 10. Bottom Line

Land with a $150K-$200K POC, convert to a $1M-$2M Year 1 production deal, and expand to $3M-$6M over 3 years across multiple business units. Microsoft co-sell alignment and Fabric Data Agent GA timing are the two biggest swing factors.